# Smart Kisaan – Epics

Related: PRD · USER_STORIES

Nine epics cover the MVP and the first post-MVP items. Build order follows the PRD release plan: data first (E1), then the core farmer flow (E2, E5, E4), then decision tools (E3, E6), then reach (E7, E8). Validation (E9) runs alongside from day one.

| ID | Epic | Priority | Release phase | PRD requirements | Stories |
| --- | --- | --- | --- | --- | --- |
| E1 | Market price data pipeline | Must | 0–1 | FR1, FR2, FR3 | US-01 – US-05 |
| E2 | Nearby mandi comparison and net price ranking | Must | 2 | FR4–FR7, FR18 | US-06 – US-10 |
| E3 | Trader offer check | Must | 3 | FR11 | US-11 – US-12 |
| E4 | Tamil-first accessible experience | Must | 2–3 | FR12–FR14 | US-13 – US-16 |
| E5 | Data trust, freshness and offline | Must | 2 | FR8–FR10 | US-17 – US-20 |
| E6 | Price trends | Should | 3 | FR15, FR20 | US-21 – US-22 |
| E7 | Basic-phone access (SMS) | Should | 4 | FR17, FR19 | US-23 – US-24 |
| E8 | Sharing, family and FPO support | Should | 3 | FR16, FR21 | US-25 – US-26 |
| E9 | Validation and measurement | Must | 0–5 | Success metrics | US-27 – US-29 |

# E1 – Market price data pipeline

Goal: reliable, dated, cleaned daily prices for 5 crops across Tamil Nadu pilot mandis, with history.

Why: every other epic depends on it. The current-price feed likely holds only today, so history must be archived from day one.

Scope: API key setup, real test call, daily scheduled ingestion, raw response storage, unit conversion, outlier filter, mandi name mapping, geocoded mandi table, ingestion log and health endpoint.

Done when: 7 consecutive days of stored Tamil Nadu prices for the pilot crops; health endpoint shows last successful run; raw responses kept.

Dependencies: data.gov.in API key and access approval.

# E2 – Nearby mandi comparison and net price ranking

Goal: the farmer sees every mandi within a chosen radius, ranked by money in hand per kg.

Scope: crop picker, location (GPS or district) remembered, radius filter, ranked list with distance, gross and net ₹/kg, mandi detail with the visible net calculation, editable transport and commission, map directions (Could).

Done when: for tomato, the ranked list loads in < 3 s on throttled 3G and net values match hand calculations.

Dependencies: E1.

# E3 – Trader offer check

Goal: turn price information into bargaining power, even when the farmer sells locally.

Scope: enter trader's offer in ₹/kg, compare with best net price, show the gap and a shareable Tamil line.

Done when: the gap is correct for test cases, and the line can be shared to WhatsApp.

Dependencies: E2.

# E4 – Tamil-first accessible experience

Goal: a 55-year-old who reads only Tamil can find the tomato price alone.

Scope: Tamil default, two-button home screen, crop icons, large text and tap targets, Tamil voice search with icon fallback, read-aloud of top result, first-run location setup.

Done when: 3 of 3 Tamil-only test users find the tomato price unaided in ≤ 3 taps or one voice query.

Dependencies: E2 screens.

# E5 – Data trust, freshness and offline

Goal: the farmer always knows how old a price is and where it came from.

Scope: date on every row, ⚠ for prices older than 1 day, "no report" instead of ₹0, offline cache with retrieval date and "not live" banner, "DEMO DATA" label for synthetic data, live / cached / demo state banner.

Done when: test cases for missing, stale, offline and demo data each show the correct label.

Dependencies: E1, E2.

# E6 – Price trends

Goal: help the farmer judge sell now or wait.

Scope: 7-day and 30-day series per mandi from archived history; rising / falling / steady hint; shows the actual available period when history is short. Post-MVP: AI sell-or-hold hint with confidence label.

Done when: trend uses only stored real records and labels the period covered.

Dependencies: E1 history (needs ≥ 7 days).

# E7 – Basic-phone access (SMS)

Goal: farmers without smartphones still get prices.

Scope (MVP): simulated SMS screen labelled "SIMULATED SMS": crop code in, top 3 mandis with net ₹/kg and date out. Post-MVP: live SMS gateway with DLT registration, missed-call lookup.

Done when: simulated reply text matches the app's ranking and fits in 160 characters per message.

Dependencies: E2 ranking API.

# E8 – Sharing, family and FPO support

Goal: let family helpers and FPOs spread prices.

Scope: share ranked list or offer check to WhatsApp; post-MVP: FPO link listing nearby FPOs buying the crop.

Done when: a shared message shows crop, top 3 mandis, net ₹/kg and date in Tamil.

Dependencies: E2, E3.

# E9 – Validation and measurement

Goal: replace assumptions with evidence before the demo.

Scope: farmer interviews, usability test with Tamil-only users, field check of price accuracy, basic anonymous usage metrics.

Done when: 3 farmer interviews or 1 FPO session documented; usability results recorded; at least one quotable farmer line for the pitch.

Dependencies: none for interviews; E2–E4 for usability testing.